**Project Planning Phase Milestone and Activity List**

|  |  |
| --- | --- |
| **Date** | 20 October 2022 |
| **Team ID** | PNT2022TMID05015 |
| **Project Name** | Skill and Job Recommender |

|  |  |  |
| --- | --- | --- |
| **Title** | **Description** | **Date** |
| **Literature Survey and Information Gathering** | Gathering Information related to the project by referring to the technical papers, Research  Publications, etc | 15 September 2022 |
| **Prepare Empathy Map** | To capture the user’s pain and gains. Prepare the list of problem statements encountered by the users. | 15 September 2022 |
| **Ideation** | Prioritize the top 3 ideas based on feasibility and  importance. | 24 September 2022 |
| **Proposed Solution** | Solution includes novelty, feasibility, business model, social impact and scalability  of solution. | 8 October 2022 |
| **Problem Solution Fit** | Solution Fit Document | 8 October 2022 |
| **Solution Architecture** | Solution Architecture | 8 October 2022 |
| **Customer Journey Map** | To understand user  interaction and experiences with application | 14 October 2022 |
| **Functional Requirements** | Prepare functional Requirement | 14 October 2022 |
| **Data Flow Diagrams** | Data flow diagram | 14 October 2022 |
| **Technology Architecture** | Technology Architecture diagram | 14 October 2022 |
| **Milestone and Sprint Delivery Plan** | Activity about what to do in further plans | 22 October 2022 |